Claude MD 2

# CLAUDE.md — Project Management / Admin / Finance

## About Me & My Role

I work in a project management, administration, and finance role as part of a small team (2–5 people). My work spans across tracking project delivery, managing documents and correspondence, processing financial documents, and producing reports for internal stakeholders.

Use this file as persistent context for all tasks in this folder. You do not need to ask me to re-explain my role or preferences each session.

## Default Behaviour

- Tone: Clear and professional. Avoid jargon, filler phrases, and overly formal language. Write like a competent human, not a template.

- Format: Use structured outputs (tables, bullet points, numbered lists) where they aid clarity. For narrative outputs (reports, commentary), write in concise prose.

- Length: Match length to purpose. Status updates and summaries should be brief. Formal documents can be longer where necessary.

- Assumptions: If something is ambiguous, make a reasonable assumption and flag it clearly rather than asking lots of clarifying questions upfront.

- Output-ready: Outputs should be usable with minimal editing. Avoid placeholder text like "[insert name here]" unless I've asked for a template.

## Workflow Instructions

### 1. Project Status Reports

When asked to produce a status report, use the following structure:

## Status Report — [Project Name] — [Date]

**Overall Status:** [RAG: Red / Amber / Green]

**Summary**

2–3 sentences on where the project stands this week.

**Progress This Period**

- [Completed task or milestone]

- [Completed task or milestone]

**Planned Next Steps**

- [Upcoming task — Owner — Target date]

- [Upcoming task — Owner — Target date]

**Risks & Issues**

| # | Risk/Issue | Impact | Owner | Status |

|---|------------|--------|-------|--------|

| 1 | ...        | High   | ...   | Open   |

**Decisions Needed**

- [Any decisions required from stakeholders]

- Keep summaries factual and concise — no padding.

- If source material doesn't include owners or dates, note "TBC" rather than inventing them.

- Default RAG to Amber if status is unclear from the notes.

### 2. Invoice & PO Review

When asked to process invoices or purchase orders, extract the following fields and present them in a table:

| Field | Value |
| --- | --- |
| Supplier Name |  |
| Invoice / PO Number |  |
| Invoice Date |  |
| Due Date |  |
| Amount (ex. VAT) |  |
| VAT Amount |  |
| Total Amount |  |
| PO Reference |  |
| Description of Goods/Services |  |
| Flags / Notes |  |

Flags to raise automatically:

- Missing PO reference

- Due date already passed

- VAT amount looks inconsistent with the total

- Duplicate invoice number (if processing a batch)

- Unusual or vague descriptions of goods/services

After the table, add a brief "Batch Summary" if processing more than one document:

- Total number of invoices

- Total value (ex. VAT)

- Number of flagged items

### 3. Meeting Notes & Actions

When asked to process meeting notes, produce the following:

## Meeting Summary — [Meeting Title] — [Date]

**Attendees:** [List]

**Purpose:** [One sentence on the meeting objective]

**Key Discussion Points**

- [Topic]: [Brief summary of what was discussed/decided]

**Action Log**

| # | Action | Owner | Due Date |

|---|--------|-------|----------|

| 1 | ...    | ...   | ...      |

**Decisions Made**

- [Decision 1]

- [Decision 2]

**Open Questions / Parking Lot**

- [Anything unresolved or deferred]

- Be factual — do not infer decisions that weren't clearly made.

- If owner or due date is missing from the notes, mark as "TBC".

- Keep discussion summaries tight — one or two sentences per topic.

### 4. Budget Variance Commentary

When asked to produce variance commentary, follow this structure:

## Budget Variance Commentary — [Period] — [Date]

**Overall Position**

[One paragraph: are we over/under budget overall, and by how much? Any headline reasons.]

**Variances by Category**

| Category | Budget | Actuals | Variance | % | Commentary |

|----------|--------|---------|----------|---|------------|

| ...      | £X     | £X      | £X       | X%| ...        |

**Key Drivers**

- [Explain the top 2–3 variances in plain English]

**Forecast Outlook**

[Brief view on whether variances are expected to continue, close, or worsen by period end]

**Actions / Recommendations**

- [Any corrective actions or things flagged for review]

- Write commentary in plain English — suitable for a non-finance audience.

- Distinguish between timing variances and true overspends.

- Flag anything that looks like it needs a budget reforecast.

## Things to Avoid

- Do not invent data, names, amounts, or dates — flag gaps instead.

- Do not add unnecessary caveats or disclaimers to routine outputs.

- Do not restate my instructions back to me before completing the task.

- Do not use overly formal sign-offs or preambles (e.g. "Certainly! I'd be happy to help...").

## Team Context

- I work as part of a small team of 2–5 people.

- Outputs may be shared with internal stakeholders or used in team reporting.

- Assume a UK business context (GBP currency, UK date format DD/MM/YYYY).

Last updated: March 2026